| Authored by: Trần Quang Hiếu - s3979597 Supervisor: Ms. Agnieszka Kiejziewicz | Last updated: 22/08/2025 |
| --- | --- |

CAPSTONE PROJECT: SIMIAN PRINT
Production plan – September 2025

CORE SYSTEMS: (Progress 0%)

- SURVIVAL SYSTEM: (Progress 30%)

Food Mechanics – high priority: (Progress 50% - coding done, isn’t working because New Day system undone)

- You need to find food by watching the environment and detect potential food sources then stealth in and grab them.

- Food is crucial as each time it transitions into a new day you will consume 1 (or more) food.

- STEALTH SYSTEM: (Progress 20%)

NPC vision cone mechanic – High priority: 
(Progress 20% - tracking mechanic done, however, enter suspicion and alert state undone)

- When an NPC going about their day senses you in their vicinity, they’ll enter suspicion state, their eyes will start tracking your movement with a delay of 1 second (can be adjusted), you need to move fast to avoid detection.

- If they detect you, they enter alert state, they’ll leave the area and call in an expert with a taser rifle to hunt you (see 5. Hunt System).

- HUNT SYSTEM: (Progress 0%)

Hunter pursue mechanic – Low priority: (Progress 0%)

- A human hunter chases you and shoot’ he aims with laser so you can see and dodge if you move well you won’t get shot and can get away.

- Though this will be hard to make as I will have to animate him climbing ladder, walking, aiming, conceptualizing who he is... , alternative is the option below.

Drone hunter pursue mechanic – High priority: (Progress 0%)

- Easier to make in the sense that I won’t need to do all the above, the drone flies, meaning, basic path finding and pursue is enough, it does not climb ladder, run or aim…

- MOVEMENT, INTERACTION AND COMPANION SYSTEM: (Progress 30%)

Swing, jump, walk and climb – Done

- INTERACTABLE AND QUEST SYSTEM (Progress 0%)

Grab rocks and throw them – High priority: (Progress 0%)

- Rocks can push buttons, hit people to stun them,…

GAME PROGRESSION

TUTORIAL (IN THE PAST: WITH REAL CHILD)

- Goal: Teach player the core loop and controls in a safe, story-driven space.

- Setting: Animal shelter with lush greenery and cages (in contrast to later decayed city).

- Mechanics introduced:

  - Move left/right, jump, climb.

  - Swing from pivots.

  - Establish gameplay loop: Investigate where food is, gather food, return home to sleep for the day, repeat.

- Tone: Playful, hopeful.

WINNING CONDITION:

- Survive for 3 days (then a cutscene plays) – High Priority