| Authored by: Trần Quang Hiếu - s3979597 Supervisor: Ms. Agnieszka Kiejziewicz | Last updated: 22/08/2025 |
| --- | --- |

CAPSTONE PROJECT: SIMIAN PRINT
Production plan – September 2025

CORE PILLARS

PRIMARY PILLAR:

- Companion systems and mechanics.

- Create interesting interactions between monkeys and robot child (from now called Bob).

- Gameplay dynamics deepen their relationship narratively.

SUPPORTING PILLAR:

- Vertical-focused, momentum-based stealth.

- Environmental & visual storytelling → Learn about the world and uncover your history with the child. motivation through NPC routines, cues, and companion behavior.

UNIQUENESS:

- Fast-paced stealth platformer.

- Dynamic between main character (monkey) and Bob.

- Perspective from an animal → unique lens on human society.

- NPCs/world react next day based on how stealthy you were.

CORE SYSTEMS: (Progress 0%)

- NEW DAY SYSTEM: 
(Progress 60% - the timer that is bound to the NPC behavior, a removed feature, is currently bugged)

Day change mechanic – high priority:

- The day night cycle is a big factor in the game with each day being about 10 minutes.

- After a new day begins and 10 minutes passes, it will instantly transition to night.

- At night, NPC outside of your field of view will start despawning, and the screen slowly turns darker, if you fail to get back home in time, you lose and can choose to either restart the day or at the latest checkpoint.

- When a new day starts, you lose food (see 2.Survival System), and another one is spawned somewhere in the map, find it.

Visual to explain narrative – low priority:

- At night, the airflow system shuts down. Because the city is built at high altitude, the already thin air becomes colder and harder to breathe. Also, less air particle means less heat retention, very cold.

- Create visual cues to convey this.

- SURVIVAL SYSTEM: (Progress 30%)

Food Mechanics – high priority: (Progress 50% - coding done, isn’t working because New Day system undone)

- You need to find food by watching the environment and detect potential food sources then stealth in and grab them.

- Food is crucial as each time it transitions into a new day you will consume 1 (or more) food.

Inventory mechanic – low priority: (Progress 0%)

- You have a bag that can carry 4 items, your food and other other items that you can pick up is put in here.

- You can take things out of the bag and use them as you wish.

- If this system is not implemented; you can pick up 1 thing, this thing can either be kept in your hand or put back down. Unless you pick up food, in this case it will be immediately added to a gauge.

- EXPLORATION AND NARRATION SYSTEM: (Progress 0%)

Narrator mechanic – medium priority: (Progress 0%)

- Your child will narrate some info about an area or object the first time you enter/encounter it.

- The narration will appear as text.

Narrator text writing – low priority: (Progress 0%)

- The low prio ranking of this feature means you don’t need to write too much; does not mean you can remove it.

- STEALTH SYSTEM: (Progress 20%)

NPC vision cone mechanic – High priority: 
(Progress 20% - tracking mechanic done, however, enter suspicion and alert state undone)

- When an NPC going about their day senses you in their vicinity, they’ll enter suspicion state, their eyes will start tracking your movement with a delay of 1 second (can be adjusted), you need to move fast to avoid detection.

- If they detect you, they enter alert state, they’ll leave the area and call in an expert with a taser rifle to hunt you (see 5. Hunt System).

NPC medium suspicion mechanic – Low Priority:

- After the initial vision cone, try to move and inspect your last known location.

- HUNT SYSTEM: (Progress 0%)

Hunter pursue mechanic – Low priority: (Progress 0%)

- A human hunter chases you and shoot’ he aims with laser so you can see and dodge if you move well you won’t get shot and can get away.

- Though this will be hard to make as I will have to animate him climbing ladder, walking, aiming, conceptualizing who he is... , alternative is the option below.

Drone hunter pursue mechanic – High priority: (Progress 0%)

- Easier to make in the sense that I won’t need to do all the above, the drone flies, meaning, basic path finding and pursue is enough, it does not climb ladder, run or aim…

- MOVEMENT, INTERACTION AND COMPANION SYSTEM: (Progress 30%)

Swing, jump, walk and climb – Done

Companion tag-team movement mechanic – High priority: (Progress 0%)

- Throw Bob against pivots so he can extend a bit of reach to increase your momentum or help you reach further.

- Dangle Bob below your feet so he reaches for stuff below you that you can’t grab.

Companion throw mechanic – Low priority: (Progress 0%)

- Throw Bob at environment or interactable so he does things for you depends on what you throw him at (really hard, as needs more concepts, cannot do)

- INTERACTABLE AND QUEST SYSTEM (Progress 0%)

Grab rocks and throw them – High priority: (Progress 0%)

- Rocks can push buttons, hit people to stun them,…

Grab quest item – Low priority: (Progress 0%)

- Grab button to fix a door that opens a new path, grab oxygen tank and give to household that is struggling

GAME PROGRESSION

TUTORIAL (IN THE PAST: WITH REAL CHILD)

- Goal: Teach player the core loop and controls in a safe, story-driven space.

- Setting: Animal shelter with lush greenery and cages (in contrast to later decayed city).

- Mechanics introduced:

  - Move left/right, jump, climb.

  - Swing from pivots.

  - Establish gameplay loop: Investigate where food is, gather food, return home to sleep for the day, repeat.

- Tone: Playful, hopeful.

TRANSITION (TIME SKIP)

- Event: Sudden hard cut during tutorial. It has a parallel visual where real child is replaced by Bob in same framing.

- Reveals:

  - The “child” is now Bob.

  - Bob runs out of battery mid game (UI of empty batter shows on top of bob’s head) and you cannot use him to reach for stuff anymore; player realizes survival now requires batteries + food.

  - Tutorial knowledge carries into main loop.

- Setting:

  - New environment (claustrophobic vertical city, post-apocalyptic).

  - There will be tram crash site where investigation happens.

  - Around the crash site is where people live their daily life.

  - They don’t move around in a routine anymore, they just stay where they are. At night they suddenly vanish when out of sight.

- Tone: Sudden mysterious. Sadness

MAIN GAME (PRESENT: ROBOT CHILD)

- Daily Loop:

  - Observe the world, hear your child talking about context of the area

  - Stealth traversal: use fast movement, swinging, climbing.

  - Investigate where food might be.

  - Collect food for Mother, batteries for Bob.

  - Return home with food to end the day and progress.

- Daily Progression:

  - People will gossip about the crash site investigation, and Bob will narrate his feelings sometimes, nudging you towards investigating the crash site yourself.

  - The crash site investigation progresses everyday, the site stays the same but new reports and new gossips is made, hide near people to hear gossips and steal reports so Bob can read them.

- Theme Emerges:

  - Adaptation in a new environment.

  - Persistence of motherhood

WINNING CONDITION:

- Survive for 3 days (then a cutscene plays) – High Priority

- Find out your history with Bob – Low priority (do this if I manage to create the project in time)